## Slide 1: Project success rate

## Slide 2: Standich Group CHAOS reports

## Slide 3: Standich Group CHAOS reports

## Slide 4: Standich Group CHAOS reports

## Slide 5: Lifecycle models
Different methodologies or approaches

## Slide 6: methodologies
A formalized approach or series of steps
Examples
  Process-Centered
  Data-Centered
  Object-Oriented where process and data are intergrated

## Slide 7: Waterfall Development Method

## Slide 8: Pros and Cons of the Waterfall Method
Pros
Cons
Identifies systems
requirements long
before programming
begins
Design must be
specified on paper
before programming
begins
Long time between
system proposal and
delivery of new
system

## Slide 9: Parallel Development Method

## Slide 10: Pros and Cons of Parallel Development
Pros
Cons
Reduces Scheduled
Time
Less Chance of
Rework
Still Uses Paper
Documents
Sub-projects May Be
Difficult to Integrate

## Slide 11: Alternatives to the SDLC or SystemDevelomentLifeCycle
Rapid Application Development (RAD)
Phased Development
Prototyping
Spiral Development or iterative design
Packaged Systems
Agile development => SCRUM
…..

## Slide 12: V-shape model

## Slide 13: Iterative design

## Slide 14: Agile development

## Slide 15: Agile => SCRUM
See http://scrummethodology.com

## Slide 16: RAD: Rapid Application Development
CASE tools
JAD sessions
Fourth generation/visualization programming languages
Code generators

## Slide 17: Three RAD Categories
Phased development
  A series of versions
Prototyping
  System prototyping
Throw-away prototyping
  Design prototyping

## Slide 18: How Prototyping Works

## Slide 19: Throwaway Prototyping

## Slide 20: Prototyping

## Slide 21: Criteria for Selecting the Appropriate Methodology
Clear user requirements
Familiar technology
Complexity
Reliability
Time schedule
Schedule visibility

## Slide 22: (more) FORMAL approaches
Model based development methodologies
Model the different aspects of a system/hardware/software
ASPECTS are
  Functions
  Data
  (time) behaviour
  ….

## Slide 23: Model based design

## Slide 24: Model based design
What does it represent? An ABSTRACT product!